GOVERNMENT OF KHYBER PAKHTUNKHWA

# Revised PC-I

ADP: 2024-2025

| Name of the Project | “1321/150747-Establishment of Centralized GIS Facilities” |
| --- | --- |
| approved Cost | 554.317 Million (PDWP Dated 25.02.2021) |
| revised cost | 925.9132 Million |
| Duration | 01st November 2015 to June 2028 |
| Approval Forum | PDWP |

PREPARED BY:

PLANNING AND DEVELOPMENT DEPARTMENT

GOVERNMENT OF KHYBER PAKHTUNKHWA

| S. No. | Description | Detail |
| --- | --- | --- |
| 1 | Name of the project | “150747-Establishment of Centralized GIS Facilities” |
| 2 | Location | Khyber Pakhtunkhwa |
| 3 | Authorities responsible for: - Sponsoring - Execution - Operation and maintenance | Government of Khyber Pakhtunkhwa. P&D Department P&D Department |
| 4 | - Plan provision: - If the project is included in the medium term/five-year plan, specify actual allocation. - If not included in the current plan, what warrants its inclusion and how is it now proposed to be accommodated. - If the project is proposed to be financed out of block provision, indicate: i) Total block provision ii)Amount already committed iii) Amount proposed for this project iv) Balance available - Provision in the current year ADP 2024-25 | The project has been revised third time by PDWP Forum on 25-02-2021 with the cost of 554.317 Million with an allocation of 95.00 Million for current fiscal year. 95.00 Million |
| 5 | Project objectives and its relationship with sector objectives | - To establish a centralized uniform GIS System for the Province. - To develop GIS Repository for appraisal and decision making. - To establish GIS Section at P&D Department and GIS Cells in 35 Districts of the province. - To appraise developmental schemes & detect duplication of works. - To carry out socio-economic studies using GIS Data. |
| 6 | Description, technical parameters, technology transfer aspects, required equipment and physical infrastructure: - Describe the project and indicate existing facilities in the area and summary of total cost Problem with the existing system Proposed Solution Progress till 31st December, 2024: Provide details of equipment, machinery required for the project. Provide detail of physical infrastructure required for the project | With the new orientation towards a performance-based and results-oriented public service and also in view of reforms initiatives put in place, Geographic Information System is called upon to adopt a more strategic approach and bring added value to any department for quick decision making. In this regard, few Provincial Government Departments has developed their own GIS systems at their Department level but still large amount of Departments / Directorates / District Offices lacks such facilities. The Planning & Development Department is the major policy decision-making stakeholder especially in the field of development in the Province. This department is responsible for the implementation and monitoring of the overall development plans of the Province. In order to perform the functions, the use of technology is imperative. The ongoing project is yet another step towards the planning & monitoring through Geographic Information System (GIS) as a Spatial Decision Support System for the departments. The developed Centralized GIS desktop application would contribute to better monitoring and planning system by bridging with the existing PCFMS system of P&D department which, will help the provincial government effectively in planning and monitoring of the projects. Planning and Development Department has already completed District-wise GIS penetration and GIS Analysts are deputed across all the districts of Khyber Pakhtunkhwa except South Waziristan Lower (Newly Established district). After approval of this PC-I GIS Cell in this newly established district will also be functionalized in terms of hardware and HR . The deputed GIS Analysts are providing assistance to the district administration in GIS related activities and accomplishing the project tasks too. Establishment of GIS Control Cell for the following Districts are completed and mapping of the public assets and ADP’s is started: S. No.; Name of District. Abbottabad. Bajaur. Bannu. Battagram. Buner. Charsadda. DI Khan. Hangu. Haripur. Karak. Khyber. Kohat. Kolai Palas Kohistan. Kurram. Lakki Marwat. Lower Chitral. Lower Dir. Lower Kohistan. Malakand. Manshera. Mardan. Mohmand. North Waziristan. Nowshera. Orakzai. Peshawar. Swabi. Shangla. South Waziristan Upper. Swat. Tank. Tor Ghar. Upper Chitral. Upper Dir. Upper Kohistan. A Provincial GIS Hub is already established at the Planning and Development Department for integrating existing MIS/GIS facilities being operational in various sectors and to oversee and control the district level GIS cells. The project will consist of the following components: - Financing the existing setup already undertaken under the approved project. - Upgradation of the existing GIS desktop and android applications. - Purchase and installation of upgraded hardware for district GIS Cells (On demand of the GIS cells). - District Activities will report to GIS Central Hub at Planning and Development Department. Central hub will work under administrative assistance of Planning and Development department, Government of Khyber Pakhtunkhwa. - Overall GIS Technical Supervision, Operation and Maintenance will be responsibility of P&D Department. - Technical Assistant on project activities will be supervised by P&D Department One of the major predicaments of the public sector is the absence of a geo-spatial data and analysis to help the decision makers for evidence-based and effective decision making as well monitor the performance of the government agencies and institutions. There been dispersed and proliferated initiatives of establishing GIS systems but a comprehensive and holistic approach was lacking in all the initiatives for GIS. The development of GIS HUB for Government of Khyber Pakhtunkhwa was thus badly needed to collocate and analyze information geo-specially and provide a comprehensive GIS information system. The limited information that is available with the departments is neither complete nor up-to-date and is often found in scattered and fragmented paper maps. This reduces decision-makers ability to access and use accurate and timely data to efficiently use GIS data for improved service delivery. Lack of continuous comprehensive, reliable, and up-to-date GIS data and an absence of commonly agreed definitions, projections and analytical tools make the task of accurate and fruit-full decision making all the more difficult. Planning and Development Department have initiated a project to develop a GIS HUB for P&D department, Government of Khyber Pakhtunkhwa. The project is delivering its best to Planning and Development department being the core development department of the province. The main purpose of this project was centralizing the existing developed/available and new GIS data of provincial departments for common usage/interest of provincial departments. The most effective method to bring together such scattered GIS data is in web-based GIS information system, which is already developed at the GIS Hub at P&D Department. The acquired GIS layers are placed in a web base environment, placing server at P&D department and provincial Data Center. Access to each and every public organization is granted, which is in-need of GIS data through user name and password for using their required GIS data. Continues GIS data feeding the system is helpful to streamline the appraisal process at different sections of P&D department. However, various departments use a variety of approaches for digitizing GIS data like different projections and geography, so before placing the acquired GIS data on web for use of other departments commonly agreed definitions and projections is added to the data for easily access of the acquired data. Quality assurance/testing of the acquired latest GIS data is of most importance, so for this purpose a team is looking after into the quality of acquired data before uploading it to web server. A wide range of activities depend on digital geographic data and geo processing, and these information resources are rapidly becoming more important as commerce expands, information technology advances, and environmental problems demand resolution. Unfortunately, non-interoperability severely limits the use of digital geographic information. Spatial data exist in a wide range of incompatible and often vendor-proprietary forms, and geographic information systems (GIS) usually exist in organizations as isolated collections of data, software, and user expertise. The centralized GIS System is assisting the Government of KP to design and establish a spatial data infrastructure to which all departments would have a secure and highly available access. Each department would be able to apply further processing and modeling to fit their unique needs. Another perspective using GIS is a dynamic and versatile technology capable of analysis and providing visual information to management for efficient planning, implementation and monitoring. GIS combines layers of information to give a better understanding in planning phase of projects. These layers of information can be queried to give in-depth sight of situation. With the help of this solution, those departments that do not have the requisite capacity to develop and maintain their own GIS to gain access to various GIS applications through a centralized portal. This will ensure optimum use of government resources through sharing developed spatial data assets and shared GIS infrastructure. The project was approved by the PDWP meeting held on 25.02.2021 with the total approved cost of 554.317 Million. Revised Administrative Approval has been issued on 09th March 2021. Following is the progress made so far: - Establishment of 35 GIS Cells at all districts of Khyber Pakhtunkhwa. - Hiring of 52 project staff. - Purchasing and Handing over of Hardware/Furniture to districts. - Mapping of Districts Jurisdictional Boundaries of 36 districts (Districts = 36, Tehsils/Sub Divisions = 162, VC/NC = 4212). - Mapping of E&SE (GHSS = 856, GHS = 2483, GMS = 3127, GPS = 25809, Mosques = 861) and Health facilities (DHQ’s = 07, THQ’s 4. CHC’s = 198, Hospitals Cat-A, B, C, D = 139, Rural Health Centers = 136, Basic Health Units = 930, Civil Dispensaries = 904, Sub Health Centers = 26, Mother Child Centers = 135, Leprosy = 30, TB Clinics = 39) of Khyber Pakhtunkhwa. - Development of Web based GIS System. - Mapped 2245 sports Facilities of Khyber Pakhtunkhwa with Pictures Collection. - Mapped 4032 Large and Small Industries of the province with pictures collection. - Delivered more than 25 GIS & GPS Trainings to Line Departments. - Integration of PCFMS, DPMIS, EMIS, EMA, HRMIS, HMIS, DHIS, IMU (Health) and HRMIS with GIS desktop application. - Digitization & Rectification of C&W, PKHA Roads, Bridges, Culverts & other roads. (C&W and PKHA Roads = 14567 KM, C&W and PKHA Culverts = 12732, C&W and PKHA Bridges = 987). - Geotagging of COVID-19 situation of the Province, Preparation of more than 2173 COVID-19 maps for District Administration. - Monitored the Flood 2022 situation of the province. - Provided support to the district administration and P&DD in appraisal - Completed Mapping of: - ADP 2017-18, 14711 Sub schemes - ADP 2018-19, 17222 Sub schemes - ADP 2019-20, 17168 Sub schemes - ADP 2020-21, 39290 Sub schemes - ADP 2021-22, 43145 Sub schemes - ADP 2022-23, 39482 Sub schemes - ADP 2023-24, 39359 Sub schemes - ADP 2024-25, 37297 Sub schemes - Mapping of public facilities of the following departments: - Higher Education (Universities = 53, Management = 35, Degree = 296, P.G. Colleges = 33, Public Libraries = 16) & Technical Education (Technical Colleges = 30, Training Centres = 17) - Population Welfare Department (FWC = 682, RHSC-A = 34, MSU = 41, Distt PWD = 35, FPC = 4, RTI = 03) - Police Department (Police Stations = 366, Police Posts = 466, Police Check Posts = 394) - State Land (Sarkar Dolat Madar) 1052 sites in Khyber Pakhtunkhwa. - Public Health Engineering (Tube wells = 8826) - Irrigation (Canals = 2250, Canal Patrol Roads = 664) - Food Department (Godowns = 70) - Wildlife (Govt, Private, Community Game Reserves = 137, National Parks = 06 of Area =777,463 (Acres) Wildlife Parks = 08, Wildlife Sanctuaries = 03) - Livestock & Dairy Development (Veterinary Centres = 207, Veterinary Dispensaries = 427, Veterinary Hospitals = 127, Farms = 03) - Mineral & Minerals (Minerals Sites = 266, Marble Factories = 287) - Rescue 1122 (Rescue Stations = 37) - Auqaf (Waqaf Properties = 290) - GIS & GPS Training of different Departments. - The project has proved its efficiency and the data bank of KP GIS is appreciated by different organisations and they have asked for the provision of GIS data (Annexure-VIII), (Annexure-IX) and (Annexure-X). - District Administration and Deputy Commissioners across the province have appreciated the work done under the project for planning, appraisal and monitoring (Annexure-XI), (Annexure-XII), (Annexure-XIII), (Annexure-XIV). - Acknowledging the worth of the project the District Administration believes to extend the services of GIS in their respective districts (Annexure-XV) and (Annexure-XVI). - Different departments and agencies of the Government have approached this department for access to the GIS data bank (Annexure-XV), (Annexure-XVI), (Annexure-XVII) and (Annexure-XVIII). - Training to different participants of the MCMC and SMC was delivered at the request of NIMS and PPSA (Annexure-XIX) and (Annexure-XX). - The project is part of the Good Governance Strategy of the Provincial Government (Annexure-XXI). - The project is giving GIS-based support to the provincial government in disaster and other activities (Annexure-XXII) and (Annexure-XXIII). See Annexure-II See Annex - II, Annexure – III and Annexure – IV |
|  | Justification for Revision | - Mapping the Annual Development Plan and public assets is an ongoing and evolving domain. - The revised PC-1 is prepared to include one more driver position. Furthermore, the charge of Project Director-GIS and Manager-GIS are permanently assigned to the Chief Economist and DD-IT/In-Charge Resource Center respectively. - It was decided to enhance the capability of the existing web-based GIS application and mobile application in-house to align the desktop version with updated government priorities or planning regulations. - To incorporate new datasets in the web application and correct outdated information for accurate analysis. - To ensure the project is adaptable to future planning and development needs. |
| 7 | Cost estimates a) - Indicate date of estimation of Project cost. - Basis of determining the capital cost be provided. It includes market survey, schedule rates, estimation on the basis of previous work done etc. b) In case of revised projects, provide: - History of project approval, cost and ADP number. - Item-wise, year-wise actual expenditure and Physical progress done. - Provide revised year-wise estimation of physical activities and cost. | The costing has been done through an extensive market survey and on previous work done. N/A See Annexure-I |
| 8 | Annual operating and maintenance cost after completion of the project: (Item-wise annual operating cost) | Annual recurrent establishment cost including HR, operations, R&M. - Rs. 95 million |
| 9 | Vehicle | 01 GLI 1.3, 01 number of Toyota Hilux REVO 4x4 V Up Spec and 10 motorbikes are purchased while 30 motorbikes will be needed for field Surveys in the districts. |
| 10 | Financial plan and mode of financing: a) Equity: Indicate the amount of equity to be financed from each source : - Sponsors own resources - Federal government - Provincial government - DFI's/banks - General public - Foreign equity - NGO’s/beneficiaries - Others | (100% financed by Provincial Government) |
| 11 | Benefits of the project: - Employment generation (direct and indirect) | Following are the benefits of the project: - Rapid access to current and accurate digital information, enabling more efficient performance of daily job functions. - The ability for any government department/organization to deploy sectoral data. Spatial Decision Support System web applications capable of building on the GIS layers and integrating them into their sectoral datasets and workflows. - Provincial GIS will support as a single gateway access - with detailed modules of Metadata search, data access and applications access by integrating the Applications. - Increased decision support capabilities - Improved accuracy of existing information. - Increased data query, reporting and map production capabilities at district level. GIS training to different departments and user groups can be taken up. Direct: There is a direct generation of employment in the project. The staff will be hired for smooth and efficient running of the project through publication in the national newspaper. In Direct: Outsourcing of Hardware and others for district offices and GIS Hub. |

| 12 | Implementation schedule (Indicate starting and completion date of the project) Implementation Methodology | (i) Date of Initial Start: November, 2015 (ii) Date of Completion: 30th June, 2028 - Existing System acquisition tactics - Data requirements - Database design; - Initial data loading requirements - System installation tactics, timetable, - System life cycle and replacement - Day-to-day operating procedures - Staffing requirements - User training - Application development The project Work Flow diagram is on (Annexure-XXIV). |
| --- | --- | --- |
| 13 | Management structure and manpower requirements: - Administrative arrangements for implementation of project. - The manpower requirements by skills during execution and operation of the project are provided. - Detail job description of Man Power required - Justification for increase in salaries of the current working staff - Justification of new staff required | See Annexure – V See Annexure – V See Annexure – VI See Annexure – V Two vehicles are purchased under the project and the project has provision to hire only one driver, so one more driver is to be hired from the open market. (See Organogram at Annex-VII, TOR’s at Annex-VI) |
| 14 | Additional projects/decisions required to maximize socio-economic benefits from the proposed project | - Results yield signifies that the project is beneficial in the appraisal process and it is helpful for sub-judice resource allocation of the public money therefore after completion of the project, the GIS Hub should be made part of the current budget as Geo-tagging of ADP and public assets is an ongoing activity. - To retain specialists from the market, the special GIS allowance needs to be approved. - To support the project through foreign funding in case of availability of donors in future. |
| 15 | Certified that the project proposal has been prepared on the basis of instructions provided by the Planning Commission for the preparation of PC-I for Socio Sector projects. | Prepared by: _________________________________ Asghar Ali Khan, GIS Specialist P&D Department Checked by: _________________________________ Rizwan Ullah In Charge RC P&D Department Re-checked by: _________________________________ Hamid Naveed Chief MSD P&D Department Supported by: ________________________________ Arifullah Awan, Chief Economist P&D Department Forwarded for Approval from PDWP Forum by: ______________________________________ Adeel Shah, Secretary to Govt. of Khyber Pakhtunkhwa P&D Department |